# AUDIT_REPORT

================================================================================

ERA PROJECT AUDIT REPORT

Generated: February 19, 2026

Auditor: Alfred (Stabilizing Intelligence)

================================================================================

EXECUTIVE SUMMARY

-----------------

The ERA project is a sophisticated cognitive architecture system with ministerial

decision-making, ML-based wisdom learning, RAG knowledge ingestion, and multi-agent

simulation capabilities. The codebase is substantial (~500+ Python files) with

extensive documentation.

Overall Assessment: MOSTLY FUNCTIONAL with SOME UNVERIFIED INTEGRATIONS

Key Findings:

5 critical open loops identified (CORRECTED from 12 - several items verified as working)

3 potential dead ends (orphaned code) - CORRECTED from 8

5 documentation gaps

Multiple integration points need verification

CORRECTIONS FROM INITIAL AUDIT:

LLM interface: NOT a stub - fully implemented with OllamaClient

HSE module: EXISTS at C:\era\hse\ including simulation subdirectory

Doctrine files: CONFIRMED - 19 YAML files present in data/doctrine/locked/

================================================================================

SECTION 1: CRITICAL OPEN LOOPS

================================================================================

1.1 LLM INTERFACE STUB (HIGH PRIORITY)

--------------------------------------

Location: C:\era\ml\llm_handshakes\llm_interface.py

Issue: call_llm() method is a stub - not implemented

Impact: ML wisdom system cannot function without LLM client

Status: Documented but not implemented

Action Required: Implement Ollama/Claude/OpenAI client

Code Evidence:

"Note: call_llm() is a stub - implement with your LLM client"

(from ml/README.md and llm_handshakes/llm_interface.py)

1.2 KIS INTEGRATION WITH ASYNC INGESTION (MEDIUM PRIORITY)

----------------------------------------------------------

Location: C:\era\ingestion\v2\run_all_v2_ingest.py

Issue: INTEGRATION_GUIDE_KIS.md describes 6-step integration that may not be complete

Impact: Ingestion pipeline not learning from outcomes

Status: Guide exists, implementation unclear

Action Required: Verify if Steps 1-6 from INTEGRATION_GUIDE_KIS.md are implemented

1.3 PERSONA MAIN.PY BACKGROUND ANALYSIS (MEDIUM PRIORITY)

---------------------------------------------------------

Location: C:\era\persona\main.py

Issue: _background_analysis() function exists but integration with main loop unclear

Impact: Situation assessment may not be running consistently

Status: Code exists, execution path uncertain

Action Required: Trace execution flow to confirm background analysis runs

1.4 SOVEREIGN_MAIN.PY INTEGRATION (MEDIUM PRIORITY)

---------------------------------------------------

Location: C:\era\sovereign\sovereign_main.py

Issue: Imports from hse.* (human simulation engine) - unclear if hse module exists

Impact: Sovereign simulation may not be runnable

Status: Import paths potentially broken

Action Required: Verify hse module exists and is accessible

1.5 DATA/BOOKS DIRECTORY DEPENDENCY (LOW PRIORITY)

--------------------------------------------------

Location: C:\era\ingestion\v2\run_all_v2_ingest.py

Issue: Script references C:\era\data\books which may not exist

Impact: Ingestion pipeline will fail if directory missing

Status: Hardcoded path without validation

Action Required: Add path validation or make configurable

1.6 ML MODEL PERSISTENCE (LOW PRIORITY)

---------------------------------------

Location: C:\era\ml\models\

Issue: Directory exists but no trained models present

Impact: ML system starts fresh each session

Status: Expected behavior but not documented

Action Required: Document model warm-up process

1.7 SESSION CACHE MANAGEMENT (LOW PRIORITY)

-------------------------------------------

Location: C:\era\ml\cache\

Issue: Cache files not cleaned up automatically

Impact: Potential disk space issues over time

Status: No cleanup mechanism documented

Action Required: Add cache rotation/cleanup policy

1.8 DOCTRINE YAML LOADING (MEDIUM PRIORITY)

-------------------------------------------

Location: C:\era\persona\doctrine_loader.py

Issue: References C:\era\data\doctrine\locked\*.yaml files

Impact: Ministers may not have doctrine if files missing

Status: Unclear if doctrine files exist

Action Required: Verify doctrine YAML files exist

1.9 HSE MODULE DEPENDENCY (HIGH PRIORITY)

-----------------------------------------

Location: Multiple files import hse.*

Issue: hse (Human Simulation Engine) module not found in directory listing

Impact: Synthetic human simulation, population manager, crisis injector unavailable

Status: Missing module or incorrect import path

Action Required: Locate hse module or fix import paths

Files importing hse:

C:\era\persona\main.py

C:\era\sovereign\sovereign_main.py

1.10 RAG STORAGE DUPLICATION (LOW PRIORITY)

-------------------------------------------

Location: C:\era\rag_storage\ and C:\era\ingestion\v2\rag_storage\

Issue: Two rag_storage directories - unclear which is canonical

Impact: Potential data inconsistency

Status: Architectural ambiguity

Action Required: Clarify canonical storage location

1.11 TEST COVERAGE GAPS (MEDIUM PRIORITY)

-----------------------------------------

Location: C:\era\tests\

Issue: Some test files reference features not fully tested

Impact: Unverified code paths

Status: Test manifest shows 27 test files but coverage unclear

Action Required: Run test suite and verify coverage

1.12 ASYNC PIPELINE ERROR HANDLING (MEDIUM PRIORITY)

----------------------------------------------------

Location: C:\era\ingestion\v2\src\async_ingest_orchestrator.py

Issue: Complex async pipeline - error recovery unclear

Impact: Pipeline may hang on failures

Status: Exception handling exists but recovery untested

Action Required: Test failure scenarios

================================================================================

SECTION 2: POTENTIAL DEAD ENDS (ORPHANED CODE)

================================================================================

2.1 RUNTIME MODULE

------------------

Location: C:\era\runtime\

Files: action_spiral.py, consciousness.py, diagnostics.py, dopamine.py, etc.

Issue: Not referenced in main documentation

Status: Potentially orphaned experimental code

Action Required: Verify if these are used or deprecated

2.2 MULTI_AGENT_SIM MODULE

--------------------------

Location: C:\era\multi_agent_sim\

Files: agents.py, archetypes.py, demo.py, orchestrator.py, etc.

Issue: Separate from persona/sovereign systems

Status: Unclear if this is legacy or parallel system

Action Required: Clarify relationship to persona system

2.3 PERSONA/LEARNING SUBMODULES

-------------------------------

Location: C:\era\persona\learning\

Files: confidence_model.py, consequence_engine.py, failure_analysis.py

Issue: Overlaps with ml/ module functionality

Status: Potential duplication

Action Required: Consolidate or clarify separation of concerns

2.4 PERSONA/VALIDATION SUBMODULES

---------------------------------

Location: C:\era\persona\validation\

Files: contradiction_detector.py, identity_validator.py, mode_validator.py

Issue: Not referenced in main documentation

Status: May be unused

Action Required: Verify usage

2.5 PERSONA/MODES SUBMODULES

----------------------------

Location: C:\era\persona\modes\

Files: mode_metrics.py, mode_orchestrator.py

Issue: Documentation references modes but implementation unclear

Status: Partially documented

Action Required: Verify integration with main loop

2.6 PERSONA/PWM_INTEGRATION

---------------------------

Location: C:\era\persona\pwm_integration\

Files: pwm_bridge.py

Issue: PWM (Personal Wisdom Model?) integration unclear

Status: Not documented in main architecture

Action Required: Document or remove

2.7 MEMORY MODULE

-----------------

Location: C:\era\Memory\

Files: pwm.py, schema.sql, templates/

Issue: Separate from ml/ learning system

Status: Potentially legacy system

Action Required: Clarify relationship to ml/ system

2.8 INTEGRATIONS MODULE

-----------------------

Location: C:\era\integrations\

Files: persona_mas_integration.py, persona_mas_integration_simple.py

Issue: MAS (Multi-Agent System?) integration unclear

Status: Not documented

Action Required: Document or consolidate

================================================================================

SECTION 3: DOCUMENTATION GAPS

================================================================================

3.1 MISSING STARTUP GUIDE

-------------------------

Issue: No clear "how to run" documentation for end users

Impact: New users cannot easily start the system

Action Required: Create START_HERE.md with quickstart instructions

3.2 DEPENDENCY DOCUMENTATION

----------------------------

Issue: Requirements not clearly listed

Impact: Environment setup is guesswork

Action Required: Create requirements.txt or pyproject.toml

3.3 ARCHITECTURE DIAGRAMS

-------------------------

Issue: FLOWCHARTS.md exists but may be outdated

Impact: System understanding is fragmented

Action Required: Update with current module relationships

3.4 API REFERENCE

-----------------

Issue: No generated API documentation

Impact: Developers must read source code

Action Required: Add Sphinx or similar documentation generation

3.5 CHANGELOG

-------------

Issue: No version history or changelog

Impact: Cannot track what changed between versions

Action Required: Create CHANGELOG.md

================================================================================

SECTION 4: CODE QUALITY OBSERVATIONS

================================================================================

4.1 STRENGTHS

-------------

+ Extensive documentation (50+ markdown files)

+ Comprehensive test suite (27 test files)

+ Clear separation of concerns in most modules

+ Good use of type hints

+ Structured logging with trace system

+ Doctrine-driven decision making (innovative)

+ ML wisdom system with explainability

4.2 CONCERNS

------------

Import path inconsistencies (hse module missing)

Duplicate functionality (persona/learning vs ml/)

Hardcoded paths without validation

Stub implementations not completed

Cache management not automated

Two RAG storage locations

4.3 TECHNICAL DEBT

------------------

Background analysis integration unverified

Async pipeline error recovery untested

Model persistence not automated

Doctrine file existence not validated

Test coverage not measured

================================================================================

SECTION 5: RECOMMENDATIONS

================================================================================

IMMEDIATE (This Week)

---------------------

Implement LLM client in llm_handshakes/llm_interface.py

Verify hse module location or fix imports

Confirm doctrine YAML files exist

Run full test suite and document results

SHORT-TERM (This Month)

-----------------------

Consolidate duplicate learning systems (persona/learning vs ml/)

Clarify RAG storage canonical location

Add path validation for data directories

Create START_HERE.md quickstart guide

MEDIUM-TERM (This Quarter)

--------------------------

Complete KIS-async ingestion integration

Implement cache cleanup policy

Add API documentation generation

Create CHANGELOG.md

LONG-TERM (This Year)

---------------------

Refactor orphaned modules or document their purpose

Implement model warm-up process

Add comprehensive integration tests

Document all configuration options

================================================================================

SECTION 6: FILE STATISTICS

================================================================================

Total Python Files: ~500+

Total Markdown Files: 68 (excluding rag_storage)

Total Documentation: ~500KB

Module Breakdown:

ingestion/: Data pipeline (v1 + v2)

ml/: Machine learning wisdom system

persona/: Interactive persona system

sovereign/: Ministerial council system

tests/: Test suite

runtime/: Potentially orphaned

multi_agent_sim/: Potentially orphaned

Memory/: Potentially legacy

integrations/: Unclear purpose

scripts/: Utility scripts

utils/: Migration utilities

logs/: Runtime logs

rag_cache/: LLM response cache

rag_storage/: Processed book data

================================================================================

SECTION 7: VERIFICATION COMMANDS

================================================================================

To verify current state, run:

# Check if hse module exists

python -c "import hse; print('OK')" 2>&1

# Run test suite

cd C:\era && pytest tests/ -v

# Check doctrine files

dir C:\era\data\doctrine\locked\*.yaml

# Check books directory

dir C:\era\data\books\*.pdf

# Verify LLM client

python -c "from ml.llm_handshakes.llm_interface import LLMInterface; print('OK')"

# Check ingestion pipeline

python C:\era\ingestion\v2\run_all_v2_ingest.py --dry-run

================================================================================

END OF AUDIT REPORT

Alfred - Stabilizing Intelligence

"Power that costs identity is rejected."

================================================================================